FOSDEM 2019 Presentation
KiCad Project Status
Prepared by Wayne Stambaugh
[Speaker Notes: Welcome new and returns. Introduction Where has the time gone? Goals, whats new, interim release, short for extended Q&A.]

---
Project
- Stable version 5 released July 2018!
- Version 6 donation campaign raised over 70K CFH in less than 60 days.
- Major version 6 work packages have been drafted and assigned to developers.
- AISLER announced that it will make a donation for each board order designed with KiCad and allow customers to make direct donations during order entry.
- System76 uses KiCad to design Thelio desktop system boards, created a promotional video, and donated a portion of their proceeds to KiCad.

---
Project, Continued
- Tech Explorations to donate a portion of every sale of "KiCad Like a Pro" book. Agreement in final approval stages.
- Continued symbol, footprint, and 3D model library improvements.
- Three new developers promoted to the lead development team.
- Significant uptick in new developer contributions.
- First ever KiCad conference (KiCon) scheduled for April 26th-27th in Chicago. If interested, please submit talk proposal by Feb 8th.

---
Version 5.1
- Unexpected Linux GTK3/wxPython (wxPhoenix) build and usability issues will push version 6 development schedule back.
- Port schematic editor rendering to use modern (formerly known as graphics abstraction layer) canvas to fix completely broken legacy canvas.
- Disable legacy canvas in board editor (Pcbnew).
- Modify Python scripting support for both Python 2 and 3 compatibility to allow building with wxPhoenix.
- Completely redesigned footprint library editor (similar to symbol library editor).

---
Version 5.1 Continued...
- Switch to Cairo for printing.
- Lots and lots of user interface usability improvements.
- Significantly improved clipboard support.
- Feature freeze in early December.
- Version 6 development delayed until 5.1 is released. See the version 6 development roadmap.

---
The End
Thanks to all of the developers who contribute their valuable time and talent to the KiCad project.
Thank you to everyone who has donated to KiCad.
Thank you for your interest and continued support of the KiCad project.
Special thanks to Javier Serrano and CERN for making this presentation and development room possible.